## Slide 1: Project Scope Management

## Slide 2
Notes: Define what does project scope means? --- Scope involves getting information required to start a project, and the features the product that would meet its stakeholders requirements

## Slide 3
Notes: Project Team: Changes are additional work. Client : Part of original work
Contradicting Requirements
Commitments made to clients without understanding requirements

## Slide 5
Notes: Benefit: How scopes will be managed throughout the project
Helps to manage time/schedule, budget, and quality

## Slide 8: Requirements Management Plan
The requirements management plan is the component of project management plan that describes how requirements will be analyzed, documented, and managed.

## Slide 9
Notes: Identify requirements’
Prioritize them
Prepare for changes in requirements
How to understand customer requirements clearly

## Slide 11
Notes: Product scope: FEATURES
Project scope: Usability, final result that customer needs

## Slide 13: Define Scope

## Slide 14: Define Scope

## Slide 16
WBS: Work Breakdown Structure

## Slide 18: WBS Example

## Slide 19: Phase-based WBS

## Slide 20: WBS Dictionary Template

## Slide 22: Validate Scope

## Slide 25: Control Scope
Monitoring the status of thee project and product scope and managing the changes to the scope baseline